2/27/2014

# DT2/Reference Implementation UI Design Pototyping tasks….

*Italic = complete*

**Reference Implementation UI Design Pototyping Tasks….**

* **Identify Outlying Widgets – So far… (continuous)**
  + *List mover*
  + *Slide Panel*
  + *Dynamic Table*
  + *Dashboard*
  + **Dashboard Widgets**
* *Define UI Design Framework*
  + *File paths and structures*
  + *File targets*
  + *Include file structures*
  + *Implement*
  + *Working Documentation* **–Final Draft**
    - *Test Jai/Gennadiy*
  + *Setup Documentation* **–Final Draft**
    - *Test Cathy/Sowmiya*

-**Requires minor revision**

* **Incorporate Widgets**
  + *List mover*
  + *Slide Panel*
  + **Dynamic Table**
  + **Dashboard**
* Incorporate Twitter Bootstrap
  + *Need to restructure*
  + **Ahead of corporate –working to implement**
* **Incorporate Corporate Styles - Continuous**
  + **Estimated 80% Complete**
  + Resolve conflicting styles
* **Incorporate Local Styles**
  + **50% - ongoing**
  + **Refine to make Pixel accurate**
* **Round out prototype by activating navigation**
  + **20% complete**
* **Future… Convert to LESS**